**M2 Meeting #4 – Sprint 3 Stand**

Meeting Details

**Date:**

3/9/2020

**Platform:**

MS Teams

**Members Attended:**

Adrian Vong

Callum Ackland

Giacomo Pirrone

Matthew Walters

**Members in Apologies:**

Sovatharo Huy

Meeting Discussion Items

|  |  |
| --- | --- |
| **#** | **Item Details** |
| 1 | Standup Meeting |
| 2 |  |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| **#** | **Due** | **By** | **Item Details** |
| 2 | 4/9/2020 | Callum |  |
|  |  |  |  |

Discussion Notes

**Item #1**

* Callum
  + Worked the header search bar and the search page with the results
  + Mostly been a learning experience for front end testing and react props. Currently the blocker that he is struggling with pagination of the businesses.
  + Either find a way to paginate the businesses on front end or help with other tasks
* Matt
  + Worked on Booking class and User tests
  + Blocked on springboot security
  + Need to complete session handling and booking front end.
* Adrian
  + Working on the business page and created API for business times. Added an edit business page.
  + Blockers are stuff that he is unsure about and just doesn’t need to do.
  + Needs to get the workers get working
* Giacomo
  + Completed a patch for a worker, worked on managing times and created a front end for worker times
  + Worker services
  + Blocker is how services will be assigned to the worker.
* Sov
  + Working log in register page
  + Blocked on props with react
  + JsonWebToken handling regarding the session is a current blocker