Sprint 2 Backlog:

**Team: ScrumOfTheEarth (7.TUES-14.30-7)**

**GitHub Link:** [**https://github.com/RMIT-SEPT/majorproject-7-tues-14-30-7**](https://github.com/RMIT-SEPT/majorproject-7-tues-14-30-7)

**Date: 18/08/2020**

**Scrum Master: Callum**

**Development Team: Adrian, Giacomo, Matthew, Sovatharo**

**TASKS:**

**Sprint 2** has 5 tasks to complete:

* Dashboard On Login (28)
* Home Page (32)
* New “Customer” User (38)
* View Business Page (47)
* View Worker Profile Page (52)

|  |  |  |  |
| --- | --- | --- | --- |
| **Backlog #** | **User Story** | **Sub-Tasks** | **Developer Assigned** |
| 28 | As a customer I want to see a personalised homepage when I log in so that I can access booking history quickly. | * Create a login webpage so customers can log in * Make sure login page communicates with API to authenticate users. * Redirect users to their personal dashboard upon successful login. * Make webpage display booking history of customer on dashboard through GET request from the API. | **Sovatharo Huy** |
| 32 | As a customer I want to see a contact-us page so that I know where I can go and who I can talk to when I am stuck or have an issue. | * Further develop adaptable CSS focusing on good UX principles * Begin routing to login page * Create space for business’ to be displayed on homepage * Write front end tests | **Callum Ackland** |
| 38 | As a new customer I want to be able to create an account so that I can use the services provided by the company. | * Create a way to manage session information * Complete JUnit testing for User API * Create a sign up front end page In react * Implement front-end testing for sign up page * Implement full state management system * Implement correct handling of authentication information (username and password) with secure storage. | **Matthew** |
| 47 | As a customer I want to be able to view a service provider's page so that I can assess whether I want to book an appointment with them. | * Junit testing for controller and service class. * <body> front end design/layout with css/bulma * Front end testing of Businesspage component * Connect business API to worker API so I can add worker to worker table | **Adrian Vong** |
| 52 | As a worker I want to see my available shifts so that I know when I am working throughout the week. | * JUnit testing for worker * JUnit testing for service * Showing worker and service model information in react front-end * Improving CSS design for front end | **Giacomo Pirrone** |

|  |  |  |
| --- | --- | --- |
| **Bug/Feature** | **Status** | **Details** |
| Uncaught (in promise) Error in HomePageContent.tsx | Unfixed | Issues with the get request for all businesses in the database causes an uncaught error. |
|  |  |  |