Sprint 2 Planning:

**Team: ScrumOfTheEarth (7.TUES-14.30-7)**

**GitHub Link:** [**https://github.com/RMIT-SEPT/majorproject-7-tues-14-30-7**](https://github.com/RMIT-SEPT/majorproject-7-tues-14-30-7)

**DEFINITION OF DONE:**

A task is deemed complete once tests including a **peer review** of code and unit tests have been passed, the code has been committed in an individual branch, a pull request has been created, and is ready for merging.

**Peer review:** the team has looked over code to look for bugs and errors, before it is merged. In this review process code structure that would slightly improve efficiency is prioritised less if other work is still to be completed.

**Date: 18/08/2020**

**Scrum Master: Callum**

**Development Team: Adrian, Giacomo, Matthew, Sovatharo**

**Sprint goal**

* Progress towards minimal viable product by extending upon prior classes and functions, and connecting the backend features to basic front end pages. Further focus on the initial features for the project will be the fastest way to create a minimal viable product that can be extensible enough to add the other requirements.

**User Stories:**

Previous Sprint’s user stories are chosen again, however more specific subtasks will guide requirements for the sprint

|  |  |  |  |
| --- | --- | --- | --- |
| **Backlog #** | **User story** | **Function** | **Story Point Value** |
| 28 | As a customer I want to see a personalised homepage when I log in so that I can access booking history quickly. | Dashboard On Login | 8 |
| 32 | As a customer I want to see a contact-us page so that I know where I can go and who I can talk to when I am stuck or have an issue. | Home Page | 3 |
| 38 | As a new customer I want to be able to create an account so that I can use the services provided by the company. | New “Customer” User | 13 |
| 47 | As a customer I want to be able to view a service provider's page so that I can assess whether I want to book an appointment with them. | View Business Page | 8 |
| 52 | As a worker I want to see my available shifts so that I know when I am working throughout the week. | View Worker Profile Page | 8 |

Based on prior experience, requirements for the tasks and priorities, this sprint has an estimated story point value of **40**.

**Sprint Estimation**

|  |  |
| --- | --- |
| **Backlog #** | **Scrum Poker Result** |
| 28 | 8 |
| 32 | 3 |
| 38 | 13 |
| 47 | 8 |
| 52 | 8 |

**TASKS:**

**Sprint 2** has 5 tasks to complete:

* Dashboard On Login (28)
* Home Page (32)
* New “Customer” User (38)
* View Business Page (47)
* View Worker Profile Page (52)