Sprint 3 Planning:

**Team: ScrumOfTheEarth (7.TUES-14.30-7)**

**GitHub Link:** [**https://github.com/RMIT-SEPT/majorproject-7-tues-14-30-7**](https://github.com/RMIT-SEPT/majorproject-7-tues-14-30-7)

**DEFINITION OF DONE:**

A task is deemed complete once tests including a **peer review** of code and unit tests have been passed, the code has been committed in an individual branch, a pull request has been created, and is ready for merging.

**Peer review:** the team has looked over code to look for bugs and errors, before it is merged. In this review process code structure that would slightly improve efficiency is prioritised less if other work is still to be completed.

**Date: 03/09/2020**

**Scrum Master: Callum**

**Development Team: Adrian, Giacomo, Matthew, Sovatharo**

**Sprint goal**

* Create a minimum viable product with the ability to log in, view and book with businesses, view a dashboard as a worker, such that all major aspects of the project are functional, and while incorporating CircleCI and Docker under AWS. Past features that require more development will be included in this Sprint.

**User Stories:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Backlog #** | **User story** | **Function** | **Story Point Value** |
| 34 | As a customer I want to be able to log in so that I can book multiple appointments on one account | Log in as user | Highest |
| 20 | As a customer I want to be able to choose from numerous services so that I can book the exact one I require | Book with a service | High |
| 39 | As a customer, I want to be able to search for a business so that I can view a friend's recommendation | Search for a business | High |
| 2 | As a business owner I want to be able to adjust working times for the coming month so that I can plan shifts | Modify service details | High |
| 57 | As a worker I want to be able to set my availablitilies so that I am not rostered when I am not available | Set availabilities as worker | High |
| 43 | As a new user I want to be able to register so that I can login as a customer and use the services provided. | Sign up as variety of account types | High |

**Sprint Estimation**

Based on prior experience, requirements for the tasks and priorities, this Sprint has a high percentage of High priority tasks, and thus it is estimated a relatively large amount of time to complete the Sprint is required.

**TASKS:**

**Sprint 3** has 5 new tasks to complete:

* Log in as a user (34)
* Book with a service (20)
* Search for a business (39)
* Modify service details (2)
* Incorporate Docker and CircleCI under AWS